# DMAIC Repository Cleanup Methodology

A reusable, iteration-based playbook for transforming scattered repositories into production-ready, governed, continuously-validated systems.

Derived from the GBOGEB/ABACUS cleanup that delivered v4.4.0 (95% completion, 92.5/100 quality, 558 commits analyzed, 39 active workflows, GitHub Pages live).

### Introduction

#### Purpose

Provide a deterministic, repeatable framework for taking any messy software repository — legacy monorepo, abandoned research code, multi-version analytics project, half-documented prototype — and ending up with:

- A clean, navigable structure.

- Full version lineage and history traceability.

- Production-grade CI/CD automation.

- A documentation site (handover book + topic dashboards).

- Governance (templates, contribution rules, branch protection).

- Continuous quality metrics.

#### When to use it

- A repository has > 50 files at the root with no clear hierarchy.

- Multiple parallel versions exist with unclear lineage (v1, v2.1, legacy, final-final).

- The README either doesn’t exist, is empty, or contradicts the code.

- CI/CD is missing, broken, or partially configured.

- Stakeholders disagree on what the repo is, who owns it, or what state it’s in.

- An audit, handover, or production release is approaching.

#### Expected outcomes

- Quality score ≥ 90 / 100 on the repository health scorecard.

- Documentation completeness ≥ 95% of code surface.

- CI/CD coverage of every code path (test, lint, build, deploy).

- Public landing page (e.g., GitHub Pages) with topic dashboards.

- Governance pack (issue/PR templates, contributing guide, branch protection, release template).

- A handover book that a new contributor can read in one sitting.

#### Time estimates

| Repo size | Phase 1 | Phase 2 | Phase 3 | Phase 4 | Phase 5 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Small (< 100 files, < 50 commits) | 0.5 d | 1.0 d | 0.5 d | 1.0 d | 0.5 d | 3.5 days |
| Medium (100–500 files, < 200 commits) | 1 d | 2 d | 1 d | 3 d | 1 d | 8 days |
| Large (500–2 000 files, < 1 000 commits) | 2 d | 3 d | 2 d | 5 d | 2 d | 14 days |
| ABACUS-scale (2 000+ files, 600+ commits) | 3 d | 4 d | 3 d | 7 d | 2 d | 19 days |

These are focused-engineer-days; calendar elapsed time is typically 2–3× higher because of reviews and stakeholder loops.

### Phase 0 — Pre-Analysis Preparation

Goal: get a clean workspace and an honest baseline before touching anything.

| Step | Action |
| --- | --- |
| 0.1 | git clone --no-single-branch <repo> into a dedicated workspace. |
| 0.2 | git fetch --all --tags to pull every branch and tag. |
| 0.3 | Take a read-only snapshot (git tag pre-cleanup-snapshot && git push origin --tags). |
| 0.4 | Run scripts/analyze_repo.py (see repo_analysis_toolkit/) to produce a baseline JSON. |
| 0.5 | Open an inventory issue: “DMAIC cleanup — baseline assessment for <repo>.” |
| 0.6 | Identify stakeholders (CODEOWNERS, last 5 committers, anyone on the README). |
| 0.7 | Define success criteria with stakeholders (target score, target deadline, must-haves). |
| 0.8 | Create branch dmaic/phase-1-define. |

Deliverables: pre-cleanup-snapshot tag, baseline JSON, GitHub inventory issue, stakeholder list.

### Phase 1 — DEFINE — Repository Assessment

DMAIC Define phase: Clearly state what we’re working on, who cares, and what “done” looks like.

#### 1.1 Initial scan

Use repo_analysis_toolkit/analyze_repo.py and capture:

- File / directory counts.

- Language breakdown.

- Total commits, contributors, first-commit and last-commit dates.

- Branch and tag list.

- Documentation presence (any README*, docs/, *.md).

- Workflow presence (.github/workflows/, .gitlab-ci.yml, Jenkinsfile, etc.).

- License + security files (SECURITY.md, CODE_OF_CONDUCT.md).

#### 1.2 Stakeholder requirements

Interview each stakeholder for 15 minutes. Capture in REPO_ASSESSMENT_INITIAL.md:

- What is this repo supposed to do?

- Who actually uses it (people, services, downstream repos)?

- Top 3 pain points right now?

- What would “ideal” look like in 3 months?

- Any constraints (compliance, deadlines, frozen branches)?

#### 1.3 Current state documentation

Produce a one-page State of the Repo in REPO_ASSESSMENT_INITIAL.md:

- Purpose (1 sentence).

- Entry points (files actually executed in production).

- External dependencies (pip / npm / system).

- Main vs. auxiliary components.

- Top 5 risks.

#### Phase 1 deliverables

- REPO_ASSESSMENT_INITIAL.md

- Issue tracking sheet (one row per known problem)

- Stakeholder requirements doc

- A signed-off success criteria statement

### Phase 2 — MEASURE — Deep Analysis

DMAIC Measure phase: Quantify everything before changing anything.

#### 2.1 Quantitative analysis

Run repo_analysis_toolkit/classify_artifacts.py:

- Lines of code per directory.

- Commit frequency per timeframe (daily, weekly, monthly).

- Contributor concentration (bus-factor).

- File age distribution.

- Duplicate / near-duplicate file detection (hash + fuzzy match).

- Largest files and largest directories.

#### 2.2 Version lineage

Run repo_analysis_toolkit/generate_lineage.py:

- Walk git log --all and tag every version.

- Build a Mermaid / Graphviz diagram of branch ancestry.

- Map feature evolution: when did each major capability appear?

- Mark abandoned branches (no commits in ≥ 6 months, no merge into main).

- Emit LINEAGE_ANALYSIS.md.

#### 2.3 Artifact classification

Every file gets one of five tags (matrix in ARTIFACT_CLASSIFICATION_MATRIX.csv):

| Tag | Rule of thumb |
| --- | --- |
| Active | Touched in last 90 days or referenced by a current entry point. |
| Archived | Not active, but referenced by docs / historical decisions; valuable. |
| Stale | Not active, not referenced, but may contain patterns worth keeping; review before deleting. |
| Redundant | Duplicate of an Active file or superseded by a newer version; safe to delete after diff. |
| Corrupted | Zero-byte, broken, partial, unparseable; mark for deletion. |

#### 2.4 Integration points

Map external surface in INTEGRATION_MAP.md:

- External APIs called.

- Databases / message buses connected to.

- Downstream consumers (who imports / fetches us?).

- CI/CD secrets used.

- Cloud resources provisioned.

#### Phase 2 deliverables

- LINEAGE_ANALYSIS.md (+ Mermaid / SVG diagram)

- ARTIFACT_CLASSIFICATION_MATRIX.csv

- INTEGRATION_MAP.md

- Baseline metrics JSON (committed to docs/api/)

### Phase 3 — ANALYZE — Root Cause & Pattern Recognition

DMAIC Analyze phase: Understand why the repo got into its current state so we don’t recreate the mess.

#### 3.1 Identify contradictions

For each contradiction found, log in CONTRADICTION_REPORT.md:

- Conflicting documentation (e.g., README says v2, code is v3).

- Version mismatches between modules.

- Duplicate functionality (two cleanup scripts that do the same thing differently).

- Dead code paths (functions never called).

#### 3.2 Root cause analysis

For the top 5 contradictions, run a 5-Whys in ROOT_CAUSE_ANALYSIS.md:

- Why did this artifact go stale?

- What caused fragmentation across versions?

- Why are versions unclear?

- What process gap let this in?

#### 3.3 Pattern recognition

Capture patterns (positive and negative) in ROOT_CAUSE_ANALYSIS.md:

- Common file structures already used (good — adopt them as the standard).

- Naming conventions (or lack thereof — define one).

- Documentation patterns (where docs do exist, what do they look like?).

- Development workflows (who branches how, who reviews what).

#### 3.4 Gap analysis

Produce GAP_ANALYSIS.md:

- Missing documentation (per directory).

- Missing tests (per module).

- Missing CI/CD (per pipeline stage).

- Missing version control (uncommitted patterns, tags that don’t match versions).

- Missing governance (templates, contributing, branch protection).

#### Phase 3 deliverables

- CONTRADICTION_REPORT.md

- ROOT_CAUSE_ANALYSIS.md

- GAP_ANALYSIS.md

- A prioritized Improve backlog

### Phase 4 — IMPROVE — Cleanup & Organization

DMAIC Improve phase: Execute the plan. This is where 60–70% of the calendar time goes.

#### 4.1 Create target structure

Capture in TARGET_STRUCTURE.md the ideal layout. ABACUS adopted:

<repo>/
├── .github/                  # CI/CD, templates, governance
├── docs/                     # Public-facing site (GitHub Pages)
├── docs_versioned/           # Historical versions preserved
├── <core-engine>/            # Main runtime code
├── <agent-or-service>/       # Optional auxiliary services
├── scripts/                  # Operational tooling
├── README.md                 # Single canonical entry
├── CHANGELOG.md
├── CONTRIBUTING.md
└── SECURITY.md

Adapt naming to your domain; keep the shape.

#### 4.2 Cleanup actions

Captured in CLEANUP_PLAN.md, executed in small, reviewable PRs:

- Move files to logical locations (one PR per directory).

- Archive old versions to docs_versioned/ or legacy/.

- Delete confirmed Redundant + Corrupted artifacts.

- Standardize naming (SCREAMING_SNAKE.md, kebab-case.yml, snake_case.py).

- Add front-matter / file-level docstrings to every Active file.

Rule: no PR may delete more than 50 files without an explicit reviewer sign-off.

#### 4.3 Documentation creation

Captured in DOCUMENTATION_OUTLINE.md:

- Main README.md — what / why / how to run / how to contribute.

- Section READMEs for every top-level directory.

- API documentation (auto-generated from docstrings when possible).

- User guide and developer guide.

- Version migration guides between major versions.

- A Handover Book (12 chapters or fewer) as docs/handover_book.html.

#### 4.4 Automation setup

Install these baseline workflows (templates in repo_analysis_toolkit/workflow_templates/):

| Workflow | Purpose |
| --- | --- |
| ci.yml | Lint, unit tests, build on every push & PR. |
| deploy-docs.yml | Auto-deploy docs/ to GitHub Pages. |
| dashboard-health.yml | Daily validation of HTML dashboards. |
| release.yml | Tag-driven release with packaged artifacts + auto notes. |
| update-docs.yml | Auto-PR documentation refresh when code changes. |
| dmaic-metrics.yml | Per-commit quality metric calculation + chart. |
| inventory.yml | Weekly repo inventory snapshot. |

#### Phase 4 deliverables

- TARGET_STRUCTURE.md

- CLEANUP_PLAN.md (with PR-by-PR breakdown)

- DOCUMENTATION_OUTLINE.md

- 7+ active workflows

- New docs/ site live

### Phase 5 — CONTROL — Governance & Maintenance

DMAIC Control phase: Lock in the gains so the repo cannot regress.

#### 5.1 Establish governance

Add / configure:

- CONTRIBUTING.md (workflow, code style, review expectations).

- CODE_OF_CONDUCT.md.

- .github/PULL_REQUEST_TEMPLATE.md.

- .github/ISSUE_TEMPLATE/ — at minimum bug_report.md, feature_request.md, documentation_improvement.md, question.md.

- .github/RELEASE_TEMPLATE.md.

- Branch protection on main (require PR review, status checks, no force-push, include admins).

- CODEOWNERS.

#### 5.2 Monitoring setup

- Quality metrics tracked on a public dashboard (docs/dmaic-metrics.html).

- Automated health checks (dashboard-health.yml, broken-link checker).

- Documentation freshness check (warn if any docs/**/*.md is > 90 days older than the code it documents).

- Dependency updates (Dependabot / Renovate).

#### 5.3 Continuous improvement

- Quarterly cleanup pass (re-run the artifact classifier).

- Version deprecation process (announce 1 minor release ahead).

- Documentation review cycle (every 6 months).

- Metrics review monthly with the maintainers.

#### Phase 5 deliverables

- CONTRIBUTING.md

- GOVERNANCE_FRAMEWORK.md

- MAINTENANCE_SCHEDULE.md

- Branch protection enabled

- Dependabot live

### Cross-cutting principles

- One change, one PR. Never mix structural moves with content edits.

- Tag before you touch. pre-cleanup-snapshot, phase-1-baseline, phase-2-measure, etc.

- Measure twice, cut once. No deletions before classification is complete.

- Documentation is a deliverable, not a follow-up. A workflow without docs counts as 0% done.

- Automate the next iteration. Every manual step you do twice becomes a script in repo_analysis_toolkit/.

- Stakeholder loops. End each phase with a 15-minute review with the originally-interviewed stakeholders.

### Phase checklists (quick reference)

#### Phase 1 — Define

- ☐ Repo cloned with all branches + tags

- ☐ pre-cleanup-snapshot tag pushed

- ☐ analyze_repo.py baseline JSON produced

- ☐ Stakeholders interviewed

- ☐ REPO_ASSESSMENT_INITIAL.md written

- ☐ Success criteria signed off

#### Phase 2 — Measure

- ☐ classify_artifacts.py run; CSV produced

- ☐ generate_lineage.py run; diagram produced

- ☐ LINEAGE_ANALYSIS.md written

- ☐ INTEGRATION_MAP.md written

- ☐ Metrics committed to docs/api/

#### Phase 3 — Analyze

- ☐ CONTRADICTION_REPORT.md written

- ☐ ROOT_CAUSE_ANALYSIS.md written

- ☐ GAP_ANALYSIS.md written

- ☐ Improve backlog prioritized

#### Phase 4 — Improve

- ☐ TARGET_STRUCTURE.md agreed

- ☐ Moves executed (one PR per dir)

- ☐ Redundant + Corrupted artifacts removed

- ☐ All top-level + section READMEs written

- ☐ Handover book published

- ☐ 7+ workflows active

- ☐ GitHub Pages live

#### Phase 5 — Control

- ☐ Contributing guide live

- ☐ All issue + PR templates live

- ☐ Branch protection enabled

- ☐ Dependabot / Renovate live

- ☐ Quality dashboard live

- ☐ Maintenance schedule published

### Companion artefacts

| File | Purpose |
| --- | --- |
| REPO_CLEANUP_QUICK_START.md | Day-by-day execution guide for new repositories. |
| REPO_HEALTH_SCORECARD.md | Scoring rubric (out of 100). |
| EXAMPLE_DRY_RUN.md | Worked example on a fictional repo. |
| repo_analysis_toolkit/ | Five reusable Python scripts + YAML config. |
| repo_analysis_toolkit/templates/ | Pre-built phase templates (PHASE1_*, PHASE2_*, …). |

Apply this methodology to any repository, in any language, of any size. The DMAIC structure is invariant; only the contents of each deliverable change.