# W007 — CI/CD Pipeline Plan

Wave: W007 Status: Planned. A ready-to-use workflow file already exists in the repo as ci/minerva-pid-test.yml because the connected GitHub App currently lacks the workflows permission and therefore cannot push files under .github/workflows/. W007’s first job is to land that workflow properly. Goal: make the MINERVA P&ID pipeline continuously verifiable — every push/PR regenerates derived artifacts and runs the full standalone test battery, with deterministic, reviewable results.

## 1. Constraints carried from earlier waves

These are non-negotiable and shape every CI decision:

- No pytest. Tests are standalone runners (_run_all() + if __name__ == "__main__"), with _data_available() skip-guards for data-dependent suites. CI must invoke each tests/test_*.py directly.

- Stdlib-first. Runtime deps are minimal; cairosvg (PDF render) needs system libcairo2. CI must install that OS package.

- Reproducibility via ./make.sh. CI regenerates everything from sources in data/svg/ and then runs the tests — it must not rely on committed derived artifacts.

- Known nondeterminism. reports/COMPONENT_CATALOG_v2.xlsx differs by ~1 byte between runs (zip timestamp/ordering), which cascades into reports/W005_validation_report.md size. CI must tolerate or normalize this (see §4).

- No auto-merge. CI reports status; humans merge.

## 2. Pipeline stages

checkout → setup matrix (Python) → apt: libcairo2 → pip: requirements
   → ./make.sh (regenerate all derived outputs)
   → run every tests/test_*.py (aggregate pass/fail)
   → golden-file diff gate (statistics JSONs)
   → upload artifacts (publish/*.html, reports/*.md, data/crossmap/*.json)

### 2.1 Build/regenerate

- Run ./make.sh end-to-end. It must exit 0. This is itself a strong integration test (7 steps: model → W003/W004 → catalog → W005 → W006 crossmap → atlas v6 → collage → W006 viewer).

### 2.2 Test

- Loop over tests/test_*.py, run each with PYTHONPATH=src python3 <file>, capture exit codes, fail the job if any returns non-zero.

- Current battery (44 assertions): test_colour_model (5), test_integration_pipeline (5), test_w003_w004 (10), test_w005_reconciliation (11), test_w006_crossmap (13).

### 2.3 Golden-file gate (cross-pollinated pattern)

- Treat the committed reports/*_statistics.json as golden snapshots. After make.sh, diff regenerated stats against committed ones; fail on semantic drift (counts changing) but ignore the known XLSX byte jitter.

- This is the same golden-file discipline used in the test suites, lifted to CI level.

## 3. Matrix & environment

| Axis | Values | Rationale |
| --- | --- | --- |
| Python | 3.10, 3.11, 3.12 | repo targets stdlib that is stable across these; catches version drift |
| OS | ubuntu-latest | libcairo2 available via apt |

System setup step:

sudo apt-get update && sudo apt-get install -y libcairo2
python -m pip install --upgrade pip
pip install -r requirements.txt   # cairosvg, openpyxl, pyyaml (if pinned)

## 4. Handling the known nondeterminism

Two viable strategies (pick one in implementation):

- Normalize before diff (preferred): strip the file-size column from W005_validation_report.md and exclude *.xlsx from the golden gate, comparing only semantic JSON stats.

- Tolerance gate: allow ±2 bytes on the single XLSX/size line, fail on anything larger.

CI must never commit regenerated artifacts back (no write-back), avoiding noisy diffs.

## 5. The workflows permission blocker (must resolve first)

- The Abacus GitHub App connection used for pushes cannot write .github/workflows/*.yml (missing workflows scope). PR #547 worked around this by committing the workflow as ci/minerva-pid-test.yml plus documentation.

- W007 action items:

  - Ask the maintainer to grant the workflows permission to the Abacus GitHub App, or have a maintainer manually git mv ci/minerva-pid-test.yml .github/workflows/minerva-pid-test.yml and push.

  - Once landed, verify the Actions run is green on a throwaway PR.

  - Add a status badge to the MINERVA P&ID README.

## 6. Deliverables / Definition of done

- .github/workflows/minerva-pid-test.yml active on main (resolves §5).

- Matrix build green on Python 3.10–3.12.

- ./make.sh runs in CI and exits 0.

- All tests/test_*.py pass in CI (44+ assertions).

- Golden-file gate active and tolerant of the documented XLSX jitter.

- Build artifacts (viewer HTML, reports, crossmap JSON) uploaded per run.

- Status badge in README.

## 7. Future (post-W007)

- Cache pip + apt to speed runs.

- Optional: publish publish/*.html to GitHub Pages for always-fresh interactive viewer + atlas.

- Optional: scheduled (nightly) run to catch environment drift.