# TODO — Outstanding & Deferred Work

Tracked against the wave roadmap (configs/wave_registry.json). Items below are the honest backlog after the v6.0 (W003+W004) build.

## High priority (data fidelity)

- ☐ W005 — XLSX tag/instrument register reconciliation + coverage delta (NEXT, top priority). Reconcile the 297 auto-catalogued components against the official tag/instrument register (XLSX): report which are matched, which are false positives, which register tags are missing, plus nomenclature reconciliation (our segment labels vs official naming). Cross-validate colour-derived line identity against ISA tag class (configs/isa_classes.json). This is the question an engineering reviewer asks first.

- ☐ Recover the U line (top-left). Currently rendered black; needs colour re-attribution so it joins the parent-header tree alongside A/B/D/E/W/S/V.

- ☐ Map the 112 residual UNRESOLVED_OTHER_COLOUR elements (magenta / non-canonical family). Requires augmenting the legend swatch table or a manual engineering call.

- ☐ Bind the 77 floating arrows to their source lines (nearest-line / direction heuristic) so flow topology is complete.

## Medium priority (layer completeness)

- ☐ Populate 04G_E_RED line-geometry layer (RED is currently text-only).

- ☐ Populate 03A_Manifold_COLD_Header and 03B_Manifold_WARM_Header layers.

- ☐ Verify handover-diamond category prefix per AD_01.16 (continuity flag #2).

- ☐ Visual review of the W-line bottom-right zone (19 elements, atlas layer 04C).

## Future waves (planned, not started)

- ☐ W005 — Tag & Instrument Register Reconciliation (XLSX coverage delta). (active, HIGH — see top)

- ☐ W006 — Interactive layered viewer (layer toggle / colour-line isolation / click-through).

- ☐ W007 — CI (GitHub Actions) + cross-drawing reconciliation + temperature/pressure annotation.

- ☐ W008 — Round-trip reassembly (recompose isolated lines into full P&ID).

- [~] W009 — Final Deliverables & Commissioning. (infrastructure landed) Triage-feedback loop (ingest_triage.py) + commissioned v1.0 register & sign-off record (build_w009_release.py) delivered; configs/known_seeds.json committed empty. Awaiting engineering sign-off: triage the 43 provisional + 54 open tags in the viewer, ingest decisions, complete reports/W009_SIGNOFF_RECORD.md. See docs/W009_COMMISSIONING.md.

## Engineering / infra (deferred)

- ☐ CI / GitHub Actions workflow (planned in docs/GITHUB_PR_PLAN.md).

- ☐ Web UI / interactive app beyond the current static HTML atlas.

- ☐ Expand automated test coverage (currently smoke + count assertions).