# PR1 — W001 + W002 + W003 + W004: Colour-line model, layer hierarchy & geometric tracing

Paste this as the GitHub PR description. Do not auto-merge — open for engineering review only.

Branch: wave/w001-w004-colour-line-layer-geometry → Base: main Programme: Mott MacDonald / SCK CEN — MYRRHA-MINERVA Phase 1 (QCELL / RFCELL P&ID) Toolchain: Python stdlib + cairosvg (PDF) + openpyxl (Excel)

## What this PR delivers

A single consolidated foundation covering four waves:

- W001 — source ingestion & style extraction (inline-style colour precedence).

- W002 — colour-line decomposition into canonical process lines + validation.

- W003 — 13 top-level layers (21 named sub-layers) hierarchy, per-element assignment.

- W004 — geometric arrow/flow tracing, element pairing, component catalog, PEMO SSOT.

We deliberately do not open one PR per wave — the reviewer sees one coherent capability set.

## Reproducibility (read first)

Derived outputs (data/model/, data/pemo/, output_v6/, publish/, reports/*.xlsx) are git-ignored — regenerable, not source. From a fresh clone:

./make.sh                                                  # regenerate ALL derived outputs
PYTHONPATH=src python3 tests/test_integration_pipeline.py  # source-only smoke test (no data needed)
PYTHONPATH=src python3 tests/test_colour_model.py          # W002 assertions (after make.sh)
PYTHONPATH=src python3 tests/test_w003_w004.py             # W003/W004 assertions (after make.sh)

Verified: fresh clone → make.sh exit 0 → 20/20 tests pass → headline numbers reproduce exactly (297 components, 982→112 unmapped, pairing median 25.35px, layer sum 1888+533=2421).

Tracked source of record: src/, segmentation/data/*.json, configs/, data/svg/, extracted/ (source reference XLSX/SVG), tests/, reports/*.md, docs/.

## Capability Matrix (honest “Claim ≠ Complete” accounting)

### CAN — implemented and verified

| Capability | Evidence |
| --- | --- |
| Reduce unmapped elements via legend reclassification | 982 → 112 (88.6 %) |
| CTM-resolved geometry extraction (bbox/centroid/shape) | geometry.py; 7 shape classes |
| Pair text → components | 315 pairs |
| Colour-classify text nodes | 533 nodes |
| Pair dots / heat-load triangles / arrows → lines | 205 / 100 / 132 |
| Pairing distance quality (honest caveat) | 752 pairs, median 25px. 10% above 355px flagged low-confidence; max 1040px (known outlier, deferred to W005 review) |
| Standardize text to Consolas + 4 mm tiers | 533 nodes tiered |
| Assign 13 top-level layers (21 named sub-layers) per element | layer_assignment.json |
| Layer sum-check balances exactly | 1888 drawable + 533 text = 2421, no drops |
| Render layered SVG + PDF | QCELL 1834/14, RFCELL 591/12 |
| Build interactive layer-toggle atlas | layered_atlas_v6.html |
| Trace flow arrows + junctions | 132 arrows, 36 junctions |
| Parse vertical-letter nomenclature into tree | 33 segments, 8 parents |
| Catalog components to Excel + HTML | 297 components |
| Catalog spec-change dots by line | S 40, V 10, B 2, uncol. 153 |
| Detect scope boundaries | 5/5 (QM/QVB/vac/Jumper/QINFRA) |
| Detect handover diamonds (TP#NNN) | 22 |
| Emit PEMO YAML 1.2 SSOT | 122 loops, 60 heat loads |

### CANNOT — blocked by source data / toolchain

| Capability | Reason |
| --- | --- |
| Map the 112 residual magenta elements to a line | No legend swatch for that colour family in the source SVG |
| Confirm true 3-D pipe routing / elevations | Source is 2-D schematic; no z-data |
| Resolve the degenerate-transform coordinate outlier to a real position | Source transform is mathematically degenerate; mitigated via viewBox bounds |

### DID NOT / DEFERRED — possible, deferred to a later wave

| Capability | Status / target wave |
| --- | --- |
| XLSX tag/instrument register reconciliation + coverage delta | W005 (next, PR2) |
| Recover the U line (top-left, currently black) | DEFERRED — colour re-attribution pass |
| Bind the 77 floating arrows to source lines | DEFERRED — nearest-line heuristic |
| Populate 04G_E_RED / manifold header layers | DEFERRED — reserved placeholders |
| Interactive layered viewer (beyond static atlas) | DEFERRED — W006, PR3 |
| Cross-drawing reconciliation, temperature/pressure annotation | DEFERRED — later waves |
| CI / GitHub Actions workflow | DEFERRED — W007, PR3 |

## Review checklist

- ☐ ./make.sh reproduces all derived outputs from a clean clone.

- ☐ Integration smoke test passes (tests/test_integration_pipeline.py).

- ☐ 13-top-level / 21-named-sub-layer assignment matches engineering intent.

- ☐ 297-component catalog sanity-checks against the drawing.

- ☐ Handover-diamond list (22) and 5 scope boundaries confirmed.

- ☐ Pairing low-confidence caveat (>355px, max 1040px) understood and accepted.

- ☐ Documented deferrals accepted (U line, 112 magenta, 77 floating arrows).

## Not merged automatically

Opened for review only. Merge after sign-off. Next: PR2 = W005 XLSX register reconciliation.