# W006 — Interactive UI Plan (Design ↔ As-Drawn Cross-Map Viewer)

Wave: W006 Status: Option A (cross-map engine) delivered; Option B (interactive UI) scaffolded — this document is the full plan to finish it. Owner: MINERVA QCELL/RFCELL P&ID workstream Honesty mandate: every UI affordance must show provenance and confidence, never imply a match is engineering-confirmed when it is heuristic.

## 1. Why this exists

W005 established that the design register (circuit-sequential tags such as CV001, TT100) and the as-drawn register (SVG-instance tags such as CV560, TT514) are orthogonal numbering systems with 0 % exact tag overlap. W006 Option A turned that finding into a functional, confidence-scored bidirectional cross-map (build_w006_crossmap.py):

- 97 design tags · 141 as-drawn real tags

- 43 mapped (44.3 %): 0 HIGH · 39 MEDIUM (0.75) · 4 LOW (0.45)

- 54 unmapped design · 98 unclaimed as-drawn

These results are inherently review-oriented: a human engineer must triage MEDIUM/LOW pairs and confirm/reject them. A static JSON/Markdown report is not an efficient triage surface. The interactive viewer is the triage surface.

## 2. What the scaffold already delivers (build_viewer.py → publish/interactive_viewer.html)

| Feature | State | Notes |
| --- | --- | --- |
| Embedded annotated atlas SVG (QCELL) | ✅ working | reuses output_v6/QCELL/*_13layers.svg |
| 21-layer toggle checkboxes | ✅ wired | drives lyr-NN CSS class visibility |
| Pan + zoom | ✅ working | wheel = zoom, drag = pan (transform on #svgpan) |
| Search by tag (design OR as-drawn) | ✅ working | highlights + scrolls to the matching row |
| Confidence-coloured cross-map table | ✅ working | HIGH/MEDIUM/LOW/unmapped pills |
| Metadata popup (reasons, tier, confidence) | ✅ working | placeholder; per-pair reasons[] shown |
| Self-contained single HTML file | ✅ | no external JS/CSS deps |

Explicitly NOT done yet (this is a scaffold): SVG element hit-test/highlight, side-by-side comparison overlay, image/PDF export, deep-link/URL state, validation write-back.

## 3. Full feature plan (phased)

### Phase UI-1 — Tag ↔ SVG element linking (highest value)

- Annotate each drawable instrument bubble in the atlas SVG with data-tag="CV560" during build_atlas_v6 (the catalog already carries x/y/sheet per instance).

- On row click / search hit: highlight the SVG element (outline + flash) and center it in the viewport.

- On SVG element click: select the corresponding table row and open the metadata popup.

- Acceptance: clicking TT100 in the table outlines TT514’s bubble on the drawing within one viewport pan.

### Phase UI-2 — Confidence triage workflow

- Add per-row Confirm / Reject / Defer controls that write to a local triage file (data/crossmap/triage_decisions.json, gitignored) — no mutation of the heuristic crossmap itself.

- Confirmed pairs become KNOWN_SEEDS fed back into build_w006_crossmap.py on the next run, which legitimately promotes corroborated pairs to HIGH (the engine already supports a KNOWN_SEEDS dict, currently empty by design).

- Acceptance: confirming a MEDIUM pair and re-running make.sh promotes it to HIGH with reason KNOWN_SEED.

### Phase UI-3 — Comparison & filtering

- Filter chips: tier (HIGH/MEDIUM/LOW/unmapped), type (CV/TT/PT/…), circuit band (40K/4.5K/2K/WATER/VACUUM/ROOM), sheet (QCELL/RFCELL).

- “Unmapped only” and “needs review” quick views.

- Optional side-by-side: design schematic vs as-drawn, synced highlight.

### Phase UI-4 — Export & sharing

- Export current view to PNG (client-side canvas) and the filtered table to CSV.

- Deep-link state in URL hash (#tag=CV001&tier=MEDIUM) so a reviewer can share an exact view.

### Phase UI-5 — RFCELL + multi-sheet

- Currently embeds QCELL only. Add a sheet selector and load RFCELL atlas SVG.

## 4. Architecture decisions

- Stdlib-first / no build step. The viewer is generated by a Python module (build_viewer.py) and emitted as a single static HTML file. No npm, no bundler — consistent with the repo’s ./make.sh reproducibility discipline.

- Data flows one way for heuristics. The viewer never edits the heuristic crossmap. Human decisions land in a separate triage file and only influence future runs via KNOWN_SEEDS. This preserves the honesty invariant enforced by test_no_fabricated_high_without_corroboration.

- Provenance always visible. Every mapped pair shows its reasons[] (e.g. TYPE_MATCH; CIRCUIT_MATCH(40K); ORDER_MATCH(#0/3)) so a reviewer sees why the heuristic proposed it.

## 5. Testing plan (standalone runners, no pytest)

- tests/test_w006_viewer.py (future): assert the generated HTML contains one table row per crossmap entry, that every data-tag resolves to a catalog instance, and that tier pill colours match the confidence tier. Guard with _data_available() like the other suites.

- Golden-file check: snapshot the row count + mapped count and assert against reports/W006_crossmap_statistics.json (cross-pollinates the golden-file pattern from the test suite).

## 6. Definition of done (for the full UI, beyond scaffold)

- Tag ↔ SVG element linking works both directions (UI-1).

- Triage decisions persist and feed KNOWN_SEEDS (UI-2).

- Filters + unmapped view (UI-3).

- PNG/CSV export + deep links (UI-4).

- RFCELL sheet support (UI-5).

- tests/test_w006_viewer.py green; viewer step in make.sh exits 0.