# Wave W006 — Two-Path Decision

Project: MINERVA QCELL/RFCELL P&ID · Status of prior waves: W001–W005 complete (PR #546 merged, PR #547 open) Pick one path below; W006 executes the selected option end-to-end.

## Context (why this decision exists)

W005 reconciled the design nomenclature register (Excel, 97 tags) against the as-drawn catalog (SVG-instance, 141 real tags) and found 0 % exact tag overlap — the two registers use orthogonal numbering schemes:

|  | Design register (Excel) | As-drawn catalog (SVG) |
| --- | --- | --- |
| Numbering | Circuit-sequential (CV001, TT100) | SVG-instance (CV560, TT514) |
| Has location? | Free-text only ("40K circuit to pumping line") | X/Y coordinates + colour-class line (A/B/D/S/V/W) + layer |
| Has circuit/temp? | Embedded in location text (40 K / 4.5 K / 2 K) | Encoded via colour class + legend |

The W005 report’s #1 recommendation was to build a Design ↔ As-Drawn Cross-Map.

## Option A — Design ↔ As-Drawn Cross-Map ⭐ RECOMMENDED

### What it solves

Turns the 0 % exact-overlap finding into a functional bidirectional mapping (CV001 ↔ CV560), enabling traceability from design intent → physical implementation. Foundation for commissioning, maintenance, and any future digital-twin work.

### Approach (grounded in the actual W005 data)

- Feature extraction per tag: ISA TYPE, circuit/temperature (parsed from Excel location text vs. catalog colour-class→legend), line assignment, and — catalog side only — X/Y + layer.

- Type-partitioned candidate matching with confidence scoring:

  - TYPE match (mandatory gate)

  - Circuit/temperature-band agreement (40 K / 4.5 K / 2 K ↔ colour class)

  - Sequence-order heuristic within a type+circuit group (design N-th ↔ as-drawn N-th)

  - Manual validation seed (e.g. the PPT-confirmed TT535/TT525 → PZ allocations)

- Confidence tiers: HIGH (type+circuit+order), MEDIUM (type+circuit), LOW (type only — flagged for review).

### Honest limitation (will be stated in the report, not hidden)

The design register has no coordinates, so a true spatial position match is impossible. Matching relies on TYPE + circuit-band + within-group ordering. Expect a meaningful share of MEDIUM/LOW pairs that need engineering sign-off — we will not fabricate HIGH-confidence matches.

### Deliverables

- data/crossmap/design_to_asdrawn.json (bidirectional mapping + reverse index)

- data/crossmap/crossmap_confidence.json (per-pair score + reasons)

- reports/W006_CROSSMAP_REPORT.md (validation report: tiered tables + unmapped list + recommendations)

- reports/W006_crossmap_statistics.json (coverage summary)

- data/excel/canonical_register_v2.yaml (canonical register + cross-references)

- src/abacus_svg_pid/build_w006_crossmap.py (reproducible engine, wired into make.sh)

- tests/test_w006_crossmap.py (bidirectional lookup, confidence bounds, golden seeds)

- Governance updates (wave_status.json, CAPABILITY_MATRIX.md, wave_registry.json)

### Effort / impact

1 wave · HIGH engineering value · blocks future waves (W007–W009 traceability builds on this).

## Option B — Interactive UI Viewer (originally planned W006)

### What it provides

A standalone, browser-based P&ID navigator over the existing layered model.

### Approach

- Layer toggle controls — the 21-layer hierarchy with checkboxes (heat loads, spec dots, signals…).

- Pan / zoom / search — SVG viewport manipulation; search by tag (CV001 → highlight + zoom).

- Metadata popups — click an element → show catalog/reconciliation details.

- Comparison views — side-by-side QCELL vs RFCELL; colour-class isolation.

### Deliverables

- publish/interactive_viewer.html (standalone, no server required)

- JavaScript layer-toggle + search/filter engine

- Metadata popups (instrument details from the catalog/canonical register)

- Per-layer / per-view PNG-PDF export controls

- tests/test_w006_viewer.py (data-binding + asset-integrity checks)

### Effort / impact

1 wave · MEDIUM value · blocks nothing (nice-to-have; can be deferred to W007/W008).

## Comparison

| Criterion | A: Cross-Map | B: Interactive UI |
| --- | --- | --- |
| Engineering priority | ⭐⭐⭐ HIGH (W005 #1 rec) | ⭐⭐ MEDIUM |
| Depends on | W005 canonical register | W003/W004 layer hierarchy |
| Complexity | Medium (heuristics + validation) | Medium (UI/UX + SVG manipulation) |
| Deliverable type | Data model + report | Interactive application |
| Stakeholders | Engineers, commissioning | All stakeholders, demos |
| Blocks future work? | Yes (W007–W009) | No |
| Can defer? | No (critical gap) | Yes |

## Recommendation

Execute Option A (Cross-Map) first — it closes the critical traceability gap identified in W005 and is a prerequisite for the later waves. Option B can follow in a subsequent wave.

### User choice

- ☐ Option A — Design ↔ As-Drawn Cross-Map (recommended)

- ☐ Option B — Interactive UI Viewer

- ☐ Both (sequential; longer)

- ☐ Other (tell me)