# ABACUS — Total Progress Summary

Project: GBOGEB/ABACUS — Recursive Multi-Agent Cryogenic Analysis System Reporting Date: 2026-05-18 Final Version: v4.4.0 — Production Ready with Full CI/CD Overall Completion: 95% Quality Score: 92.5 / 100

### Executive snapshot

| Metric | Start state (Phase 0) | End state (Phase 4 / v4.4.0) |
| --- | --- | --- |
| Repository state | Scattered, undocumented, fragmented | Organized, versioned, governed, documented |
| Commits analyzed | 0 | 558 (full lineage), 604 total in history |
| CI/CD workflows | Minimal / inactive | 39 active (.github/workflows/) |
| Live dashboards | 0 | 6 (Cryo, 12-Cluster, DOW, DMAIC Metrics, Final, Deep) |
| Versioned docs | None | 5 (docs_versioned/v0.31, v0.32, v2.1, v2.3, v3.3) |
| Documentation pages | Loose Markdown | 636 Markdown files + 13 HTML dashboards |
| Issue templates | 0 | 4 (bug, feature, docs, question) |
| PRs merged (final sprint) | n/a | 12+ (incl. #385, #386, #392, #393, #397, #398) |
| Version progression | Scattered v2.x stubs | v2.1 → v0.31 → v0.32 → v2.3 → v3.3 → v4.4.0 |
| GitHub Pages site | Off | Live: https://gbogeb.github.io/ABACUS/ |
| DMAIC quality metrics | 0 / 100 (no pipeline) | Calculated per-commit with Plotly charts |
| Branch protection | None | Recommendations documented (admin action pending) |

### 1. Phase-by-Phase Breakdown

#### Phase 1 — Deep Analysis & Lineage ✅ 100% complete

Goal: understand what exists, why, and where it came from.

Delivered:

- Full git history scan: 558 commits analyzed, 9 historical version branches mapped.

- lineage_analysis.md + .pdf + .docx — full version timeline v2.1 → v0.31 → v0.32 → v2.3 → v3.3.

- recovery_report.md — files recovered, corrupt artifacts identified, deduplication map.

- ssot_artifacts_catalog.md — Single Source of Truth catalogue of 41+ canonical artifacts.

- topic_repos_analysis.md — neighbour repos and ecosystem map.

- tool_ecosystem_map.md — every engineering tool catalogued, linked, and tiered.

- ARTIFACT_RANKING_CLASSIFICATION_SYSTEM_V3.0.md — formal classifier (active / archived / stale / redundant / corrupt).

Outcome: from “we don’t know what’s in here” → “we have a complete, traceable inventory.”

#### Phase 2 — 12-Cluster Architecture & DOW Elevation ✅ 100% complete

Goal: lift the implicit architecture into an explicit, governable design.

Delivered:

- 12_cluster_vision.md / .pdf / .docx — canonical 12-Cluster blueprint (Analysis, Documentation, Recursive, Knowledge & Monitoring tiers).

- 12CLUSTER_ARCHITECTURE_BOOK.md, 12CLUSTER_DMAIC_V3_QUICK_START_GUIDE.md.

- DMAIC_V3_12CLUSTER_TEMPORAL_INTEGRATION_MASTER.md — DMAIC ↔ 12-Cluster temporal binding.

- docs/12-cluster/ landing page — visual navigator for all 12 clusters.

- DOW (Design-of-Work) governance elevated to first-class: DOW_*_INTEGRATION_COMPLETE.md, docs/dow/, 1,327 DOW references indexed.

- DOW_DMAIC_12CLUSTER_INTEGRATION_MASTER.md — unified governance + execution doc.

Outcome: from “what does the system do?” → “the architecture, the governance, and the temporal flow are explicit and navigable.”

#### Phase 3 — Documentation Structure & Handover Book ✅ 100% complete

Goal: turn 600+ loose Markdown files into a structured, versioned, browsable book.

Delivered:

- docs_versioned/ — historical versions preserved (v0.31, v0.32, v2.1, v2.3, v3.3) + DEPRECATION_NOTICES.md.

- docs/handover_book.html — 12-chapter Handover Book (Architecture → Quality → Deployment → Roadmap).

- docs/index.html — searchable, card-based launcher with stats bar.

- docs/cryo/, docs/12-cluster/, docs/dow/, docs/testing/, docs/tools/, docs/versions/, docs/workflows/ — topic landing pages.

- docs/deep_analysis_dashboard.html, docs/dashboard.html, docs/dmaic-metrics.html.

- section_readmes/ — section-level READMEs for every cluster.

- main_README_proposed.md adopted as new top-level README.md.

- engineering_tools_catalog.md, deployment_matrix.md, github_pages_deployment_guide.md.

Outcome: from “where do I start reading?” → “open docs/index.html and follow your role.”

#### Phase 4 — CI/CD & Production Ready ✅ 95% complete

Goal: continuous validation, deployment, and quality measurement.

Delivered:

- 39 active GitHub Actions workflows in .github/workflows/ (32 distinct + 7 supporting / legacy). Notable: abacus-cicd.yml, ci-enhanced.yml, cd-unified.yml, dmaic-enterprise-ci.yml, dmaic-phase-execution.yml, dow-main-cicd.yml, dow-scheduled.yml, dashboard-health.yml, deploy-docs.yml, dmaic-commit-metrics.yml, release.yml, update-docs.yml, book-build.yml, validate-setup.yml, validate_docs.yml.

- 5 final workflows installed in the final sprint (PR #397):

  - dashboard-health.yml — daily HTML dashboard validation, auto-creates issues on failure.

  - deploy-docs.yml — GitHub Pages auto-deploy on docs/ changes.

  - dmaic-commit-metrics.yml — fixes the 0/100 metrics gap; per-commit Plotly chart + JSON artifact.

  - release.yml — tag-driven release packaging with auto-generated notes.

  - update-docs.yml — auto-PR documentation refresh when code changes.

- .github/CONTRIBUTING.md, .github/PULL_REQUEST_TEMPLATE.md, .github/RELEASE_TEMPLATE.md.

- .github/ISSUE_TEMPLATE/ — 4 templates (bug_report, feature_request, documentation_improvement, question).

- .github/BRANCH_PROTECTION_RECOMMENDATIONS.md (admin action pending — only outstanding item).

- qplant/ — QPLANT v4.4.0 package (deployment, canonical_master, SBOM, load_testing, monitoring_dashboard, visual_regression).

- FINAL_COMPLETION_REPORT_v4.4.0.md, PHASE_4_COMPLETION_CERTIFICATE.md, ANNOUNCEMENT_v4.4.0.md, REMAINING_ROADMAP.md.

- GitHub Pages live at https://gbogeb.github.io/ABACUS/.

- v4.4.0 GitHub Release published.

Remaining 5%: branch protection rules on main (admin click-through) + optional doc enhancements.

#### Overall combined progress: 95%

| Phase | Weight | Completion | Weighted score |
| --- | --- | --- | --- |
| 1 — Deep Analysis & Lineage | 25% | 100% | 25.0 |
| 2 — 12-Cluster & DOW Elevation | 25% | 100% | 25.0 |
| 3 — Documentation & Handover | 25% | 100% | 25.0 |
| 4 — CI/CD & Production Readiness | 25% | 95% | 23.75 |
| Total | 100% | — | 98.75 / 100 |

The headline 95% figure is reported against the project-level roadmap (which includes branch-protection rollout as a hard requirement). Weighted on technical delivery only, the project lands at 98.75 / 100.

### 2. Quantitative Metrics

| Metric | Value |
| --- | --- |
| Total commits analyzed | 558 |
| Total commits in history | 604 |
| Total PRs merged (final sprint) | 12+ |
| Active CI/CD workflows | 39 |
| Workflow templates (docs/workflows/) | 5 |
| Markdown documentation files (project-wide) | 636 |
| Top-level Markdown files | 287 |
| HTML dashboards (docs/**/*.html) | 13 |
| Versioned documentation sets | 5 |
| Python source files | 284 |
| Issue templates | 4 |
| GitHub issues resolved (final sprint) | 8+ |
| Live dashboards | 6 |
| DOW governance references indexed | 1,327 |
| SSOT artifacts catalogued | 41 |
| Quality score | 92.5/100 |
| Version progression | v2.1 → v0.31 → v0.32 → v2.3 → v3.3 → v4.4.0 |

### 3. Qualitative Achievements

| From | To |
| --- | --- |
| Scattered files at repo root | Organized into docs/, docs_versioned/, qplant/, DMAIC_V3/, local_mcp/, topic dashboards |
| Undocumented architecture | 12-Cluster blueprint, 12-chapter Handover Book, section READMEs, tool catalogue |
| Manual operations | 39 workflows automating CI, CD, docs, releases, health checks, metrics |
| Unclear version lineage | Traceable v2.1 → v0.31 → v0.32 → v2.3 → v3.3 → v4.4.0 with migration notes |
| 0 / 100 quality metrics | Live DMAIC metrics pipeline with per-commit Plotly chart + JSON API |
| No issue / PR templates | 4 issue templates + PR template + release template + contributing guide |
| Stale & duplicate artifacts | Ranked + classified (ARTIFACT_RANKING_CLASSIFICATION_SYSTEM_V3.0.md) and deduplicated |
| No public surface | GitHub Pages live with searchable launcher and 13 HTML dashboards |
| Unmonitored dashboards | Daily dashboard-health.yml validates every HTML file + auto-issues |

### 4. Final Progress Calculation

Weighted scoring across all deliverable categories:

| Category | Weight | Score | Weighted |
| --- | --- | --- | --- |
| Lineage & inventory | 15% | 100 | 15.0 |
| 12-Cluster architecture & DOW | 15% | 100 | 15.0 |
| Documentation (structure + book) | 20% | 100 | 20.0 |
| CI/CD automation | 20% | 95 | 19.0 |
| Quality metrics pipeline | 10% | 100 | 10.0 |
| Governance (templates, contrib) | 10% | 90 | 9.0 |
| Branch protection & monitoring | 5% | 60 | 3.0 |
| Release & versioning | 5% | 100 | 5.0 |
| Total | 100% | — | 96.0 |

Headline overall completion: 95% (matches REMAINING_ROADMAP.md and the GitHub Release artefacts). Engineering-weighted score: 96 / 100. Quality score (DMAIC composite): 92.5 / 100.

#### Remaining items (the last 5%)

- Branch protection rules on main — documented in .github/BRANCH_PROTECTION_RECOMMENDATIONS.md. Admin-only action; cannot be automated by a contributor.

- Optional documentation enhancements — additional walk-throughs for first-time contributors, video walkthroughs, search index polish. Low priority, nice-to-have.

Neither item blocks production use. The repository is certified production-ready as of PHASE_4_COMPLETION_CERTIFICATE.md.

### 5. Headline Result

The GBOGEB/ABACUS repository moved from an unstructured, multi-version, partially-documented codebase to a production-ready, fully-versioned, continuously-validated, publicly-published system in four DMAIC iterations.

- 95% overall completion against the roadmap.

- 96 / 100 engineering-weighted score.

- 92.5 / 100 DMAIC quality composite.

- v4.4.0 released and live at https://gbogeb.github.io/ABACUS/.

The methodology that produced this result is documented in DMAIC_REPO_CLEANUP_METHODOLOGY.md and ready to be applied to the next four sister repositories.