# W007–W008 Completion Report

Date: 2026-06-06 Branch: w008-interactive-viewer Status: W008 complete · W007 staged (pending maintainer activation)

## W008 — Interactive Viewer (COMPLETE)

Production-ready, single-file interactive cross-map viewer at publish/interactive_viewer.html, generated by src/abacus_svg_pid/build_viewer.py. Delivered in PR #557. Five core features:

- Bidirectional tag ↔ SVG element highlighting — select a table row to highlight/auto-pan to its SVG marker, and vice versa.

- Confidence-based triage workflow — filter chips, search, sorting, Confirm/Defer/Reject decisions persisted to localStorage, exportable as triage_decisions.json.

- Export & per-layer controls — CSV export, current-view SVG export, single-layer SVG export.

- Side-by-side QCELL vs RFCELL comparison view.

- Design ↔ as-drawn toggle mode with a confidence-coloured table.

No external dependencies / no build step (self-contained HTML). Reference: reports/W008_VIEWER_REPORT.md.

## W007 — CI/CD Pipeline (STAGED)

GitHub Actions workflow prepared and committed (commit ac9b8d4):

- ci/minerva-pid-test.yml — workflow (Python 3.10/3.11/3.12 matrix on ubuntu-latest; installs poppler-utils, libcairo2-dev; runs ./make.sh --clean && ./make.sh for reproducibility; runs full test battery

  - coverage; golden-file gate).

- ci/golden_gate.py — semantic drift gate over W005/W006 statistics JSONs.

- docs/W007_MANUAL_SETUP.md — maintainer activation guide.

- reports/W007_CICD_REPORT.md — full W007 report.

Staged under ci/ (not .github/workflows/) due to GitHub App workflows permission limitation.

## Test Results

pytest -v  →  50 passed in 0.57s

Suites: colour model, integration pipeline, W003/W004, W005 reconciliation, W006 crossmap, W008 viewer.

## Manual Actions Needed

- Activate CI: grant the Abacus GitHub App workflows permission, OR git mv MINERVA_PID/ci/minerva-pid-test.yml .github/workflows/ and commit (see docs/W007_MANUAL_SETUP.md).

- Verify the workflow runs green on GitHub-hosted runners across the Python matrix.

- Add a CI status badge to the README once the workflow is active.

- Review & merge PR #557 (W008 viewer).

## Next Steps — W009

- Confirm W009 scope in configs/wave_registry.json.

- Build on the W008 triage output (triage_decisions.json) as the input to the next reconciliation/round-trip stage.

- Land the CI workflow first so W009 work is gated by green CI.