# Repository Cleanup — Quick Start Guide

A day-by-day execution plan for applying the DMAIC Repository Cleanup Methodology to a new repository.

Total: ~3 weeks of focused-engineer-time for a medium repo. Scale up or down using the time-estimate table in the main methodology doc.

### Day 1 — Initial Assessment (2–4 hours)

| Step | Action | Tool / output |
| --- | --- | --- |
| 1.1 | git clone --no-single-branch <repo> into ~/repos/<name>. | Local checkout. |
| 1.2 | git fetch --all --tags. | All history pulled. |
| 1.3 | git tag pre-cleanup-snapshot && git push origin pre-cleanup-snapshot. | Safety net. |
| 1.4 | python repo_analysis_toolkit/analyze_repo.py --repo . --out reports/baseline.json | reports/baseline.json |
| 1.5 | Open REPO_ASSESSMENT_INITIAL.md and fill from the JSON. | Initial assessment. |
| 1.6 | Identify top 3 pain points (READ the JSON, then ask the team). | One-line per pain point. |
| 1.7 | Create GitHub issue “DMAIC cleanup — baseline for <repo>” and paste the summary. | Public commitment. |

Checklist - [ ] Repo cloned with full history. - [ ] pre-cleanup-snapshot tag pushed. - [ ] baseline.json produced and reviewed. - [ ] Top 3 pain points written down. - [ ] Baseline issue opened.

Success criteria: anyone can read the baseline issue in 5 minutes and understand the starting state.

Common pitfalls - Skipping the tag step — you will want to roll back something. - Running scripts on a shallow clone — git history will be incomplete.

### Days 2–3 — Deep Analysis (1–2 days)

| Step | Action |
| --- | --- |
| 2.1 | python repo_analysis_toolkit/generate_lineage.py --repo . --out reports/lineage.md |
| 2.2 | python repo_analysis_toolkit/classify_artifacts.py --repo . --out reports/classification.csv |
| 2.3 | Walk the CSV with a maintainer. Validate the Stale / Redundant / Corrupted columns. |
| 2.4 | Write LINEAGE_ANALYSIS.md, INTEGRATION_MAP.md, and ARTIFACT_CLASSIFICATION_MATRIX.csv. |
| 2.5 | python repo_analysis_toolkit/create_dashboard.py --reports reports/ --out reports/dashboard.html |
| 2.6 | Commit reports to a new branch dmaic/phase-2-measure. |

Checklist - [ ] Lineage diagram generated. - [ ] Every file classified (no Unknowns left). - [ ] Integration map complete (all external surfaces listed). - [ ] Dashboard HTML reviewable in a browser.

Required tools: Python 3.11+, git, pandas, plotly, networkx.

Common pitfalls - Auto-classifying without a maintainer review — the script gets ~80% right; the remaining 20% is the important 20%. - Not deduplicating renamed-but-identical files (use the SHA-1 column in the CSV).

### Days 4–5 — Planning (1 day)

| Step | Action |
| --- | --- |
| 3.1 | Draft TARGET_STRUCTURE.md (see the ABACUS template in repo_analysis_toolkit/templates/). |
| 3.2 | Draft CLEANUP_PLAN.md — break into 8–15 PRs, each ≤ 50 file moves. |
| 3.3 | Hold a 30-min review with stakeholders. Adjust. |
| 3.4 | Set milestones in GitHub: Phase-4-Improve-PR1, …-PR2, … (one milestone per planned PR). |
| 3.5 | Define a target score: ≥ 90 / 100 on REPO_HEALTH_SCORECARD.md. |

Checklist - [ ] Target structure agreed. - [ ] Cleanup PR sequence defined. - [ ] Milestones created. - [ ] Score target written down.

Common pitfalls - Planning one giant PR — don’t. It is unreviewable and will block for weeks. - Skipping the stakeholder review — surprises in Improve are 10× more expensive than surprises in Plan.

### Week 2 — Implementation (3–5 days)

Execute the cleanup PRs in order. Recommended sequence:

| PR # | Goal |
| --- | --- |
| PR 1 | Add .github/ skeleton (templates only; no workflows yet). |
| PR 2 | Move historical versions into docs_versioned/. |
| PR 3 | Delete Redundant + Corrupted artifacts (after a final diff). |
| PR 4 | Reorganize main code into target structure. |
| PR 5 | Add / rewrite the main README.md. |
| PR 6 | Add section READMEs (one per top-level directory). |
| PR 7 | Add docs/index.html launcher and topic landing pages. |
| PR 8 | Add handover book (docs/handover_book.html). |
| PR 9 | Install CI workflows (ci.yml, deploy-docs.yml, release.yml, …). |
| PR 10 | Install quality + health workflows (dashboard-health.yml, dmaic-metrics.yml). |
| PR 11 | Wire Dependabot / Renovate. |
| PR 12 | Final pass: fix any links, broken pages, missing references. |

Checklist - [ ] All PRs merged in order. - [ ] No PR contains > 50 file moves without explicit sign-off. - [ ] Every PR has a green CI status before merge. - [ ] GitHub Pages successfully deploys after PR 7.

Common pitfalls - Combining moves and edits in the same PR — reviewers can’t see what changed. - Letting workflows run before the structure is fixed — you’ll spend hours debugging false-positive CI failures.

### Week 3 — Governance (2 days)

| Step | Action |
| --- | --- |
| 5.1 | Enable branch protection on main (require PR review + status checks + include admins). |
| 5.2 | Add CODEOWNERS (per-directory ownership). |
| 5.3 | Tag a v1.0.0 (or appropriate first clean version) and let release.yml build the release. |
| 5.4 | Publish a one-page launch announcement + link to the new docs site. |
| 5.5 | Train the team: 30-min walk-through of the new structure + workflows. |
| 5.6 | Add the repo to your portfolio of “DMAIC-cleaned” repos (track the score). |
| 5.7 | Set a maintenance schedule (quarterly cleanup pass, monthly metrics review). |

Checklist - [ ] Branch protection live. - [ ] CODEOWNERS in place. - [ ] First clean release tagged. - [ ] Team trained. - [ ] Maintenance schedule published.

Required tools: GitHub admin access (for branch protection), the team’s calendar.

Common pitfalls - Skipping the training session — the cleanest repo regresses fastest when contributors don’t know the new rules. - Enabling branch protection too early (Day 1 of Implementation) — it will block legitimate cleanup PRs.

### Total time

| Phase | Engineer-time |
| --- | --- |
| Initial assessment | 2–4 hours |
| Deep analysis | 1–2 days |
| Planning | 1 day |
| Implementation | 3–5 days |
| Governance | 2 days |
| Total | ~3 weeks |

Calendar elapsed time: 4–6 weeks with normal review cycles.

### Required tools

- git ≥ 2.30

- Python ≥ 3.11

- Python packages: pandas, plotly, networkx, pyyaml, markdown, jinja2

- GitHub CLI (gh)

- A modern browser for visual verification

- Optional: pre-commit, dependabot, renovate

### Success criteria (overall)

- Repository health score ≥ 90 / 100 (see REPO_HEALTH_SCORECARD.md).

- All Improve PRs merged.

- GitHub Pages live.

- All baseline pain points closed in GitHub issues.

- A new contributor can clone, install, run, and submit a first PR in under 60 minutes.

### Common pitfalls — universal list

- Skipping the snapshot tag. Always tag before touching.

- Auto-deleting without a maintainer review. Even a 99% accurate classifier deletes the wrong file eventually.

- One giant PR. Use small, reviewable PRs.

- Workflows before structure. Fix the layout first; install CI second.

- No stakeholder loop. Cleanup is 30% engineering and 70% expectation management.

- Forgetting branch protection. The whole effort regresses within a quarter without it.

- Treating docs as optional. Every workflow, every module, every script needs a one-paragraph explanation.

Apply the same playbook to every repository. The patterns repeat; the deliverables compound.