# Migration Plan: API Keys → OAuth2/JWT

From: API Key authentication (v4.4.0)
To: OAuth2 + JWT (v5.0.0)
Duration: Estimated 2–3 sprints

## Phase A — Dual-Mode (v5.0.0-alpha)

- Keep API key validation as-is

- Add /oauth/token endpoint (client_credentials grant)

- Accept both X-API-Key and Authorization: Bearer headers

- Log which auth method each client uses

## Phase B — Migration Window (v5.0.0-beta)

- Generate OAuth2 client credentials for all existing API key holders

- Communicate deprecation timeline (90 days)

- Provide migration scripts: migrate_key_to_oauth.py

- Monitor API key usage — flag clients not yet migrated

## Phase C — Deprecation (v5.0.0)

- API keys emit deprecation warning header

- Rate-limit API key requests more aggressively

- Block new API key generation

- Final cutover date communicated

## Phase D — Removal (v5.1.0)

- Remove API key middleware

- OAuth2/JWT is sole auth mechanism

- Archive api_key_manager.py and key_cli.py

## Rollback Plan

If OAuth2 causes issues, revert to dual-mode (Phase A) by re-enabling API key middleware. No data loss — keys database is preserved.

## Testing Checklist

- ☐ All 14 API endpoints accept JWT

- ☐ Scope enforcement works (read vs. write)

- ☐ Token expiration rejects expired JWTs

- ☐ Rate limiting works with JWT key_id (jti)

- ☐ Multi-tenant isolation verified

- ☐ Load test with JWT overhead < 5ms per request